STATEMENT OF WORK

Margin IQ — Real-Time Menu Profitability Monitoring

| Field | Detail |
| --- | --- |
| Project | Margin IQ — Real-Time Menu Profitability Monitoring |
| Document date | July 6, 2026 |
| Prepared by | Margin IQ (C. Moore) |
| Prepared for | ______________________________ ("Client") |
| SOW version | 1.0 |
| Estimated engagement window | 1–2 weeks from signature |

# 1. Background

Margin IQ is a menu-profitability intelligence platform for multi-location restaurant, cafe, and entertainment-dining operators. It computes Prime Cost (food + labor + packaging) per menu item, classifies items into menu-engineering quadrants, flags “food-cost mirage” items, and generates operator-approved pricing recommendations with a running pro forma cash-flow ticker.

The platform as delivered today runs on a batch cadence: PMIX exports and financials are uploaded per period, reconciled through the data-quality gate, and then analyzed. This SOW covers standing the platform up for a real-time use case, where sales and cost data flow in continuously and the operator sees live margin intelligence rather than end-of-period reports.

# 2. Objective

Configure and deploy Margin IQ so that the Client's operation runs in real time:

POS sales data (Toast) ingested continuously rather than by periodic export.

Dashboards, item analysis, and the pro forma ticker refreshed live as data arrives, with the reconciliation gate applied on a rolling basis.

Document scanning (P&Ls, menus, PMIX reports, labor schedules, competitor menus) processed on arrival via the Claude-powered extraction pipeline, with operator review-then-commit preserved.

The service hosted on an always-on paid instance (no cold starts, persistent database) suitable for production monitoring.

# 3. Scope of Work

## 3.1 In scope

Environment provisioning — Deploy the Margin IQ blueprint (render.yaml) to a paid, always-on Render web service with a persistent disk; disable demo seeding (SEED_DEMO=false); configure the ANTHROPIC_API_KEY for document scanning.

Real-time ingestion configuration — Configure the Toast adapter for continuous/scheduled ingestion into the existing pipeline (PMIX, financials, labor matrix), including PLU exclusions and rolling reconciliation against the data-quality gate.

Tenant setup — Create the Client's production tenant, locations, labor matrix (complexity weights, dayparts), and API token; verify tenant isolation.

GPU-accelerated document pipeline — Provision on-demand GPU compute for image/PDF pre-processing (deskew, denoise, page splitting) ahead of the Claude extraction step, sized for the Client's expected scan volume.

Verification — End-to-end smoke test: live ingestion → reconciliation pass → item analysis → recommendation generation → approval → pro forma ticker update; document scan → review → commit.

Handoff — Walkthrough of the portal, credentials transfer, and a short runbook covering ingestion status, reconciliation failures, and key rotation.

## 3.2 Out of scope

New feature development (e.g., Square/Clover/Lightspeed adapters, franchise mode / Phase 6, additional deliverable decks).

Historical data backfill beyond one baseline period.

Custom integrations not listed above; ongoing managed support beyond the handoff (available under a separate agreement).

Third-party account creation fees or plan upgrades beyond the estimates in Section 5 (billed by the vendors directly to the Client).

# 4. Deliverables

| # | Deliverable | Acceptance criterion |
| --- | --- | --- |
| D1 | Production Margin IQ instance on Render (always-on, persistent disk, demo seeding off) | /health returns healthy; data survives a restart |
| D2 | Client tenant configured with locations, labor matrix, and API token | Client can log into the portal and see own locations only |
| D3 | Real-time Toast ingestion running with rolling reconciliation | New sales visible in dashboards without manual upload; gate blocks unreconciled data |
| D4 | Document scanning live (GPU pre-processing + Claude extraction) | Uploaded P&L/menu image produces reviewable structured records; commit lands in the correct collections |
| D5 | Handoff runbook and walkthrough | Delivered as markdown in the repo; walkthrough session completed |

# 5. Pricing

## 5.1 Professional services (one-time)

| Item | Hours | Rate | Total |
| --- | --- | --- | --- |
| Deployment, configuration, verification, and handoff (Sections 3.1.1–3.1.6) | 5 | $25.00/hr | $125.00 |

## 5.2 Recurring infrastructure and usage charges (estimated, monthly)

These services are billed by their vendors directly to the Client. Figures are good-faith estimates at current published pricing and the stated usage assumptions; actual charges vary with usage and vendor price changes.

| Item | Assumption | Est. monthly |
| --- | --- | --- |
| Render web service (Standard instance, always-on) | Required for real-time: no sleep-on-idle, supports persistent disk | $25.00 |
| Render persistent disk | 1 GB SQLite volume at $0.25/GB-month | $0.25 |
| GPU compute (on-demand) | Document pre-processing / OCR acceleration; ~20 hrs/month of an entry-level cloud GPU (T4/L4 class) at ~$0.60/hr | $12.00 |
| GitHub | Team plan, 1 seat ($4) + Actions/storage overage buffer | $8.00 |
| Claude API (document scanning) | Claude Opus 4.8 at $5.00 input / $25.00 output per million tokens; ~500 scans/month at ~3,000 input + ~1,500 output tokens per scan (≈ $0.05/scan) | $26.25 |
| Estimated recurring total |  | ≈ $71.50/mo |

## 5.3 Engagement total

| Item | Amount |
| --- | --- |
| One-time professional services | $125.00 |
| First-month estimated infrastructure/usage | ≈ $71.50 |
| Estimated first-month total | ≈ $196.50 |

Notes: Claude API spend scales linearly with scan volume; heavier months are billed at actual usage — prompt caching and batch submission can reduce this if volume grows materially. GPU hours are on-demand, so months with no scanning incur no GPU charge. If the Client already holds a GitHub plan or Anthropic account, those lines drop from the estimate.

# 6. Schedule

| Milestone | Target |
| --- | --- |
| SOW signed, accounts/keys provided by Client | Day 0 |
| D1–D2 (deploy + tenant) | Day 1–3 |
| D3–D4 (real-time ingestion + scanning live) | Day 3–7 |
| D5 (verification + handoff) | Day 7–10 |

The 5 professional-service hours are spread across these milestones; calendar duration depends on Client turnaround for credentials and data access.

# 7. Client Responsibilities

Provide Toast POS access/exports, reported financials, and labor data for the baseline period.

Provide or authorize creation of Render, GitHub, cloud-GPU, and Anthropic accounts, and accept direct billing for them.

Designate an operator to review and commit scanned documents and to approve/deny pricing recommendations (the system never changes a price without operator approval).

Respond to reconciliation-gate failures (data discrepancies > 2% tolerance) with corrected source data.

# 8. Assumptions and Terms

Work performed remotely. Hours beyond the 5-hour estimate require written approval at the same $25/hr rate before work continues.

Invoicing: professional services invoiced on completion of D5; net 15.

All data remains the Client's property; tenant isolation and watermarked exports per platform guardrails. No customer PII is modeled or stored — PMIX and cost data only.

Either party may terminate with 7 days' written notice; hours worked to date are billable.

Warranty: defects in the delivered configuration reported within 14 days of handoff are corrected at no charge.

# 9. Acceptance

By signing below, each party agrees to the scope, pricing, and terms described in this Statement of Work.

|  | Client | Provider |
| --- | --- | --- |
| Name | ______________________ | ______________________ |
| Title | ______________________ | ______________________ |
| Signature | ______________________ | ______________________ |
| Date | ______________________ | ______________________ |